## Slide 1: Quick-Response Subcontracting Desk
SPRINT 1
DSS5105 Capstone · Group 1 · Track 2
From chat message to confirmed decision, in minutes.
PRESENTED BY
Aditya Vijindra Pandhari (A0328872R) – Present (in person)
Apurwa Kumari (A0333260R) – Present (in person)
Vanshika Dhamija (A0333989H) – Present (in person)
Yin Ning (A0274857L) – Present (in person)
FROM THE GROUP CHAT
Boss · R09
ORD-045: 150 vests for Cotton Club, due Apr 09. Just the fastest turnaround.
ALLOCATE
Nimble Needle
Back
4 Apr
Spare
5 days
Cost
180
Numbers checked against tool outputs · saved only on Confirm

## Slide 2: Orders are sent to workshops without a system: biased, untraceable and slow
Track 2 · Sprint 1
Page 02
01 PROBLEM STATEMENT
THE COST
One wrong pick costs a day, and on a 7-to-14-day order, that day is the margin.
EVERY ALLOCATION MUST ANSWER
01
Can they make it?
Unchecked
Only as good as what dispatcher knows
02
Are they allowed to take it?
Missed rules
Suspensions and caps are easy to miss
03
When will it really be back?
No live check
Capacity & queues not checked
04
Why this workshop?
No audit trail
Not recorded, so no one can review it
HOW IT IS ANSWERED TODAY

## Slide 3: A dispatcher app that turns a chat request into a checked, recorded decision
02 PROPOSED SOLUTION
PRIMARY OBJECTIVE
Minimise lateness
% of batches late + average days late
Why: urgent orders have only 7 to 14 days, a late batch misses the customer’s date and loses margin.
SECONDARY
for evaluation
Robustness
Change in lateness when a workshop closes
Why: workshops can close or fall behind without warning, so a good pick must stay good when things change.
HYBRID
for evaluation
Lateness + fairness
Why: always sending work to the fastest workshop can overload it. We test whether spreading work keeps orders on time.
WHAT IT DOES
1
Reads the chat request
2
Checks every workshop against the data
3
Estimates delivery date and cost
4
Recommends one, with the reasoning
5
Records it after a person confirms
Track 2 · Sprint 1
Page 03

## Slide 4: How a chat request becomes a confirmed decision
03 ARCHITECTURE
LLM: reads only
Python: checks, decides
Human: confirms
TOOLS · PLAIN PYTHON FUNCTIONS
Order lookup
Eligibility
ETA estimate
Cost estimate
Queue check
Overload probe
Split estimate
Allocator
calls tools
options, ETA, cost
Chat request
Group-chat message, typed into the Streamlit app
LLM intake
Claude Sonnet 5.5
Pulls out order, qty, deadline, preferences
No maths, no decisions
Dispatcher ·
Python
1
Validate against orders.csv
2
Set the request type
3
Build options, score, pick
4
Explain using a template
5
Check every number vs tools
Allocate
Clarify
Refuse
Decline
Human review
Sees every option, warning and reason
Confirms. Never auto-dispatches.
Decision log
JSONL, saved only on Confirm
Who asked, options, why it won, when
Clarify · Refuse · Decline:
reply to sender
Data: orders.csv ·
workshops.csv · session history
EVALUATION
A · Simulator: allocator, 120 orders
B · Inbox: full chain vs human labels
Track 2 · Sprint 1
Page 04

## Slide 5: What the business gains
04 BUSINESS VALUE
Faster decisions
A checked recommendation in minutes, not a search through notes and chats
Fewer late orders
Every pick is checked against capacity, rules and queues before it goes out
Fully traceable
Every decision saved with who asked, the options and why
People stay in control
Nothing is sent until a person confirms it
Robust at scale
If a workshop overloads or closes, queue jumps are spotted and work is rerouted
No guessing
Asks, refuses or says "we don't know" instead of making up an answer
WHO
BENEFITS
Dispatchers
spend less time searching
Managers
can review any decision
Customers
get orders on time
Track 2 · Sprint 1
Page 05

## Slide 6: The plan and core logic are in place, the app and testing come next
05 SPRINT 1 PROGRESS
DONE
STARTED
SPRINT 2
Understand and plan
5 of 5
Brief, data, objective, design
Calculation tools
5 of 5
Eligibility, queue, date, cost
Allocator
3 of 4
Picks a workshop by objective
Chat understanding
4 of 6
LLM reads; Python checks
Deployment
1 of 4
Demo and GitHub
Dispatcher app
0 of 6
The dispatcher's screen
Test A · simulator
0 of 5
Are the decisions good?
Test B · chat inbox
0 of 7
Does it understand requests?
Track 2 · Sprint 1
Subtasks done, by area · Full list: backup slide
Page 06

## Slide 7: What could go wrong, and how we handle it
Track 2 · Sprint 1
Page 07
06 RISK ASSESSMENT
IMPACT
High
2
3
1
Medium
4
5
6
Low
Low
Medium
High
LIKELIHOOD
High impact
Medium impact
RISK
MITIGATION
1
The LLM misreads a chat request
Strict JSON schema; Python re-checks every field
2
Evaluation is biased: labels written after the system was built
Two reviewers label from the source data; 10+ unseen requests scored separately
3
An explanation contains an invented number
Template text; number check blocks any figure not from a tool
4
Simulator assumptions differ from reality
State each assumption; treat results as a what-if; run the closure test
5
A simple rule (earliest finish) does as well as ours
Compare directly and report where it wins
6
Live demo needs an API key
Deploy early; keep saved replies as a backup

## Slide 8: Five things we take as given
07 KEY ASSUMPTIONS
01
Workshop data is up to date
Capacity, queue, status and defect rate
IF NOT
Dates and checks are off
02
Delivery = queue + making + transport
No other delays
IF NOT
Dates are too optimistic
03
The AI reads short chats correctly
Even informal, hurried ones
IF NOT
Python catches some errors, a person checks the rest
04
A person confirms every pick
Nothing is sent automatically
IF NOT
Wrong picks go out
05
Cost = pieces × rate
No transport or rework fees
IF NOT
Extra fees are missed
Track 2 · Sprint 1
Page 08

## Slide 9: Prove the chat side works, then put it online
08 SPRINT 2 DEVELOPMENT ROADMAP
PRIORITY
High
Medium
Low
1
2
3
Fri 30 Oct
Sprint 2 due
Test on real chat requests
Test it before we polish it
Build a demo
Ready to show and share
Make it easier to use
Faster for the dispatcher
Label the 30 requests
High
Two reviewers, then reconcile
Write 10+ unseen requests
High
Held out, never tuned on
Live LLM run on all 30
High
Decision and explanation scored apart
Demo
High
Streamlit + public GitHub
Sprint 2 video
High
5 min: objective, tech, live demo
UI polish
Medium
Key info at a glance
Remember follow-ups
Medium
Reply combined with first message
Dispatcher override
Low
Reason saved in the log
Response time
Low
Message to recommendation
Track 2 · Sprint 1
Page 09

## Slide 10: Sprint 2 succeeds on three fronts
09 SPRINT 2 SUCCESS CRITERIA
THE CHAT SIDE WORKS
26/30
At least 26 of 30 correct (85%)
recommend · ask · refuse · can't answer
0
Invented numbers in any explanation
5/7
Asks when a request is unclear
4/4
Refuses with reason + alternative
3/3
Says when the data can't answer
3/3
Impossible deadline: earliest date
6/6
Follows and logs instructions
10+
held-out, reported separately
THE APP IS USABLE
Demo online
Both links open anywhere
UI polish
Pick, ETA, cost: no scrolling
Remember follow-up
Reply "ORD-020" → a pick
Dispatcher override
Works, reason logged
Response time
Under 10 seconds
THE SIMULATOR
Fewer late orders
Beat all 3 baselines
Robustness, hybrid
Reported vs baselines
Track 2 · Sprint 1
Page 10
5/7
Recommends a valid
pick

## Slide 11: Thank you
QUICK-RESPONSE SUBCONTRACTING DESK
Questions?
github.com/apurwakumari16nus/Track2_Dispatcher
COURSE
DSS5105 Capstone · Track 2 · Group 01
PRESENTED BY
Aditya Vijindra Pandhari · Apurwa Kumari · Vanshika Dhamija · Yin Ning

## Slide 12: Every subtask behind the progress slide
BACKUP PROGRESS DETAIL
Plan
5 of 5
Brief, data, simulator
Objectives chosen
Problem, value, risks
Architecture diagram
Tool specification
Tools
5 of 5
Eligibility, queue, ETA, cost
Candidate list, lookup
Overload, split
Closure monitor
Unit tests
Allocator
3 of 4
Scoring + fallback
Objective as YAML
Earliest-finish rule
Date-safe fairness
Chat
4 of 6
LLM intake (JSON)
Validate, set type
4 request types
Templates, number check
Remember follow-ups
New orders (future)
App
0 of 6
Dispatch page
Confirm + decision log
Simulation dashboard
UI polish
Override with reason
Usability test
Test A
0 of 5
Run vs baselines
Closure test, 10 seeds
Other objective, hybrid
Where baselines win
Per-seed analysis
Test B
0 of 7
Label the 30
Live LLM run
Score decision, text
10+ held-out requests
10+ failure cases
Fix and re-run
Response time
Deploy
1 of 4
Clean code, README
Streamlit Cloud
Public GitHub
Clean-checkout test
Track 2 · Sprint 1 · backup for Q&A
Done
Not yet
Page 12